**Report for week 7**

**Team Name:** Team Deepcourse

**Members:** Maxwell Panec, Justin Barragan, Peizu Li, Hung Nguyen

**Current Team Lead:** Justin Barragan

**Project Title:** Study Sets

**Github:** <https://github.com/maxpanec/Deepcourse>

**Job Assignment:**

backend - Maxwell Panec

frontend - Justin Barragan, Peizu Li, Hung Nguyen

**Milestones With Deadlines:**

1. Create React/Express apps and finalize features for the project (2/8)
2. Create UI mockups and design/host the database (2/23)
3. Implement creating accounts and homepage (3/9)
4. Implement creating/viewing flashcards (3/23)
5. Implement creating/taking quizzes (4/6)
6. Implement quiz progression timeline (4/13)
7. Comprehensive Testing and Polishing(4/27)

**Technology Tools Used:** React, Node, Express, MongoDB

**List the milestones that have been accomplished as a team.**

Milestones 1, 2 & 3 have been accomplished.

UI mockups and design/host the database are completed

**The next task to do (or current task to be continued).**

Implement creating/viewing flashcards (3/23). We currently have mockups of what the final pages should look like, and will be finishing building these pages for the frontend of our application this coming week. The weekly group meetings are scheduled every Tuesday and Thursday on discord.